Project Planning Phase

Naan Mudhalvan ID: 8963A6FAA28AB2DAFE341502300DD57E

Project Title: Optimizing User Group and Role Management with Access Control and

Workflows

Date: 01 November 2025

# 1. Objective of the Project Planning Phase

The project aims to design and implement an intelligent and efficient User Group and Role Management System that integrates Access Control and Workflow Automation to streamline user operations, enhance data security, and minimize administrative overhead. The planning phase focuses on defining clear goals, deliverables, sprints, timelines, and measurable outcomes for each stage of development.

# 2. Scope of Work

This system will:

- Simplify creation and management of users, groups, and roles.

- Automate workflow approvals for access requests and modifications.

- Implement role-based access control (RBAC) to prevent unauthorized operations.

- Provide audit trails and logging for transparency and compliance.

- Optimize administrative processes using efficient workflow logic.

# 3. Methodology

The project follows the Agile Scrum methodology, dividing development into sprints. Each sprint delivers a functional component that can be tested and reviewed before proceeding to the next. This ensures flexibility, iterative improvement, and efficient time management.

| 4. Sprint Planning and Deliverables |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint No. |  | Sprint Duration |  | Deliverables / Tasks |  | Outcome |  |
| Sprint 1 |  | 2days |  | Requirement gathering, system architecture design, database schema creation |  | Finalized requirements and ER diagram |  |
| Sprint 2 |  | 3 days |  | Module for User and Group Management |  | Functioning module to create, update, and delete users/groups |  |
| Sprint 3 |  | 2 days |  | Role-based Access Control (RBAC) module |  | Implementation of secure access control and permission hierarchy |  |
| Sprint 4 |  | 4 days |  | Workflow Automation for user/role requests |  | Automated workflows with approval and rejection logic |  |
| Sprint 5 |  | 3 days |  | Testing, Validation, and Debugging |  | Fully tested system with QA documentation |  |
| Sprint 6 |  | 1 day |  | Deployment & Documentation |  | Final version deployed and project report submitted |  |

| 5. Resources Required Hardware: - Laptop/PC with minimum 8GB RAM, i5 processor, and stable internet connection. Software and Tools: - Backend: Python (Flask/Django) - Frontend: React.js / HTML / CSS - Database: MySQL / PostgreSQL - Version Control: GitHub - Project Management: Jira or Trello |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| 6. Risk Analysis and Mitigation |  |  |  |  |  |
| Potential Risk |  | Impact |  | Mitigation Strategy |  |
| Delay in sprint completion |  | Medium |  | Strict sprint review and daily stand-ups |  |
| Integration issues between modules |  | High |  | Continuous integration and modular testing |  |
| Workflow errors or access violations |  | High |  | Implement audit logs and test cases early |  |
| Change in requirements |  | Medium |  | Agile adaptation and sprint reprioritization |  |

# 7. Expected Outcomes

- Optimized and secure management of user groups and roles.

- Streamlined workflow automation reducing manual overhead.

- Enhanced accountability through detailed access logs.

- A scalable system suitable for enterprise-level integration.

# 8. Performance Metrics

Success will be measured based on:

- Accuracy of role-based permissions (≥ 95%)

- Workflow efficiency improvement (≥ 40% faster approval cycles)

- Error reduction in manual role handling (≥ 70%)

- User satisfaction (via test feedback ≥ 4/5 average rating)

# 9. Conclusion

This planning phase provides a structured roadmap for implementing a robust and scalable system for User Group and Role Management with Access Control and Workflows. The sprint-based execution ensures continuous improvement, timely completion, and delivery of a secure, efficient solution aligned with the goals of N